## Slide 1
IT4793 CAPSTONE · MILESTONE 2 PROGRESS
Telco Customer Churn Prediction
Feature Engineering, Baseline Modeling, and Diagnostic Summary
Joshua Chuhran · Doris Onyeanula · Alex Clark · Salman Baig · Marshall Marlow
Kennesaw State University · College of Computing and Software Engineering · Fall 2026

## Slide 2
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Project Overview & Objectives
Project Objective
Customer churn directly erodes recurring telecom revenue. Predictive analytics allows retention teams to flag at-risk subscribers early and intervene proactively.
Dataset Profile
IBM / Kaggle Telco Customer Churn dataset covering demographics, account tenure, subscribed services, and payment details across 7,000+ records.
Core Evaluation Focus
Primary evaluation metrics target F1-Score & PR-AUC (Precision-Recall Area Under Curve) to effectively manage class imbalance (~26.6% churn rate).

## Slide 3
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Project Team & Roles
Joshua Chuhran | Team Leader
Project management, repo structure, Gantt tracking, slide deck coordination
Alex Clark | EDA & Cleaning Lead
Data cleaning script (eda_cleaning.py), exploratory findings, documentation
Salman Baig | Preprocessing Lead
Dataset acquisition, missing value handling, preprocessing pipeline
Marshall Marlow | Feature Engineering
Feature engineering script (feature_engineering.py), tenure binning, service aggregation
Doris Onyeanula | Modeling Lead
Baseline model execution (LogisticRegression), metric scoring, diagnostic visualizations

## Slide 4
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Milestone Roadmap
Milestone #1
Sep 25, 2026
Project Plan · Repo Setup · Preliminary Exploration
[COMPLETED]
Milestone #2
Oct 20, 2026
Feature Engineering · Baseline Model · Diagnostics
[WE ARE HERE]
Milestone #3
Nov 10, 2026
Advanced Tuning · Evaluation (F1 / PR-AUC) · Draft Docs
[UPCOMING]
Final Submission
TBD
Final Codebase · Live Website · Presentation Deck
[UPCOMING]

## Slide 5
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Data Cleaning & Feature Engineering
Data Cleaning (eda_cleaning.py)
• TotalCharges coerced to numeric. • Dropped 11 blank rows (0-tenure accounts). • Clean shape: 7,032 rows × 20 columns. • Churn mapped to binary int (26.6% churn rate). • customerID dropped as uninformative.
Feature Engineering (feature_engineering.py)
• TenureGroup: Binned tenure into New, Short-term, Established, & Long-term. • NumServices: Aggregated 8 phone/internet service add-ons. • MonthlyChargePerService: Derived service charge density (MonthlyCharges / NumServices).

## Slide 6
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Baseline Model Performance
Accuracy
80.34%
Overall Classification
Precision
0.658
Positive Churn Prediction
Recall
0.548
Actual Churn Detected
F1-Score
0.598
Primary Target Metric
PR-AUC
0.651
Primary Target Metric
Baseline Diagnostic Takeaways:
• Model Architecture: Logistic Regression with StandardScaler and OneHotEncoder on an 80/20 stratified split. • Confusion Matrix Breakdown: True Negatives = 927 | False Positives = 106 | False Negatives = 169 | True Positives = 205. • Strategic Focus for Milestone 3: Recall (0.548) indicates ~45% of churners are missed. Class weight tuning and tree ensembles (XGBoost/RandomForest) will be used to boost F1-Score & PR-AUC.

## Slide 7
TELCO CUSTOMER CHURN PREDICTION | MILESTONE 2
Milestone Progress & Next Steps
1. Address Class Imbalance
Apply class weighting (class_weight='balanced') and SMOTE sampling to increase Churn Recall above 0.70.
2. Advanced Tree Ensembles
Implement and evaluate Random Forest, XGBoost, and LightGBM models per the milestone plan.
3. Decision Threshold Tuning
Optimize classification probability thresholds away from 0.5 to maximize PR-AUC and F1 scores.
4. GitHub Site & Final Docs
Finalize public GitHub Pages documentation hub and draft technical user manuals.